Project Charter

Hotel Reservation System

Ivy Darrell, Nicolette Eboli, Alesha Lopez, Nicholas Martinez

(1) Purpose of Project:

The purpose of this project is to modernize the hotel’s current manual and Excel-based reservation systems by implementing a centralized Microsoft Access database. We propose a project that aims to reduce errors, improve operational efficiency, increase customer satisfaction, and streamline reservation and room management processes.

(2) Project Description and Key Deliverables:

*Project Description:

Title: Hotel Reservation System Modernization Using Microsoft Access

Company: Tipton Hotel

Overview: In the current situation, the hotel has expanded room capacity and customer volume; its existing recordkeeping process has become inefficient and prone to errors. Staff must manually track reservations, cancellations, room availability, and guest check-ins and checkouts, which slows operations and increases the risk of mistakes. This project aligns with the organization’s goal of improving service quality, operational efficiency, and customer satisfaction. A centralized database will streamline reservation management, improve room turnaround tracking, and provide quicker access to accurate customer and room information. By modernizing its system, the motel supports long-term growth and more effective day-to-day operations.

Phases: Including four (4) phases: Initiating Phases, Planning Phase, Executing Phase, and

Closing Phase.

Goals:

“To achieve a 30% increase in operational efficiency through implementation of a centralized database that will streamline daily tasks and improve guest satisfaction.”

Objectives: Create a centralized database that tracks reservations, room availability, customer records, and check-in/check-out status in real time.

*Key Deliverables:

1. Initiating Phase:

- Initial meetings

- Proposed project

- Business Case

- Project Charter

2. Planning Phase:

- Work breakdown structure

- Scheduling of project activities

- Resource planning

- Communication

3. Executing and Controlling Phase:

- Database design in Microsoft Access

- Data migration from Microsoft Excel

- Testing on Access and Excel

- Staff training

4. Closing Phase:

- Implementation of system

- User acceptance

- System monitoring

- Implementation review

(3) Measurable Project Objectives and Related Success Criteria:

Due to limited historical performance metrics from the motel’s current manual and Excel-based reservation system, establishing precise baseline measurements presents a challenge. However, existing operations are known to be inefficient, error-prone, and heavily dependent on manual data entry. As reservation volume has increased, these issues have contributed to delays in check-in and check-out processes, difficulty tracking room availability, and an increased administrative burden on staff.

The primary objective of this project is to design and implement a centralized Microsoft Access database that streamlines reservation management, room availability tracking, customer records, and check-in/check-out activities. The system is intended to reduce reliance on manual processes and improve the accuracy, accessibility, and consistency of operational data.

Project success will be measured by the system’s ability to function reliably in daily operations and support core business processes. Specific success criteria include a measurable reduction in booking and data entry errors, faster retrieval and updating of reservation and room information, and improved room turnaround tracking. Additionally, successful staff adoption of the system following training will serve as a key indicator of operational effectiveness.

Secondary success criteria include improvements in employee productivity and morale due to reduced workload, as well as increased guest satisfaction resulting from faster service and fewer reservation issues. Overall, the project will be considered successful if the new system operates as intended, is used consistently by staff, and demonstrably improves operational efficiency compared to the previous system.

(4) Cost-Benefit Analysis compared to the Business Case:

Costs

Direct Costs:

- Operational costs: Development and implementation of the new automated reservation tracking system. This includes Access, data integration, and software installation.

- Training costs: Implementation of training courses for all necessary hotel staff members on the new system.

- Equipment costs: Expenses on updating the network and purchasing the necessary software setup to run Access on the current hotel equipment.

- Data conversion: Transferring data from the current manual reservation system to the new automated system in Access.

Indirect Costs:

- Labor costs: Staff will need to come in for extra hours to get training courses complete. Administrative overhead during transition. Staff will be needed to transfer the manual data to the new automated system.

- Staffing costs: There will need to be IT support and maintenance staff to troubleshoot issues and maintain the system.

Benefits

Quantitative Benefits:

- Reduced booking errors: Data is automated, which will contribute to error reduction. This will produce more accurate data and contribute to the overall reliability of information.

- Labor costs: Less staff will be needed for the daily operation as they will not be manually entering information, just monitoring the workflow.

- Improved efficiency: Faster check-in/check-out times means that the hotel can service more guests at any given time.

- Competitive advantages: Improved room occupancy tracking and operational efficiency can offer the hotel an advantage in the industry over competitors who have not adopted newer systems.

Qualitative Benefits:

- Guest satisfaction: Increased customer satisfaction through an improved reservation process, quicker response time, and easier reservation tracking.

- Decreased labor costs: Reduced staff workload allowing them to focus on the guest experience.

- Improved company culture: Improved employee productivity and morale through a lesser workload and easier system.

(5) Feasibility Analysis compared to the Business Case:

Financial Feasibility: This will evaluate if the project of converting the manual reservation system to an automated system in Access is fiscally viable. This will be done by examining the project’s potential costs and potential profits to see if the project is doable.

Costs:

- Training

- Labor

- Implementation

- Software/equipment

- Data conversion

- Staffing

When examining the costs and competitors, the hotel reservation system is fiscally viable. The project expenses will be offset by increased market growth and better positioning the hotel will achieve. Time and resources will need to be invested to complete the project, but with the hotel’s recent expansion, the project is necessary to keep up with the current demand. If the project is not implemented, the hotel will not have the capacity to keep up with the growth it is experiencing. Overall, the project is low-cost compared to commercial systems and fits within the hotel’s resource capacity.

Technical Feasibility: This will evaluate the technical resources available for the project to determine if the hotel has sufficient equipment and technical knowledge to complete the project.

- Existing technology: Room turnaround time, reservations, and check-in/check-out processes are tracked manually. This system is prone to delays and booking errors. Data is not centralized, and reporting is limited. Business is expanding, and this system results in slow service, errors, and administrative burden and cannot support the scalability of the business.

- Existing resources: Excel is used, and data is stored in spreadsheets. Data must be manually entered and lacks automation, structured data storage, and an efficient way to manage reservations.

- Skills: The team exhibits extensive knowledge of the hotel industry. They have been successfully servicing their guests using a manual reservation system. The hotel is expanding and needs a centralized database that tracks reservations, room availability, customer records, and check-in/check-out status in real time. Staff should be able to quickly search and update information, improving operational flow.

When examining the existing technology, existing resources, and the current skills of the staff, the hotel reservation system is feasible. Existing hardware can support Microsoft Access, and no advanced infrastructure is required. The continued growth of the hotel is dependent on adopting and implementing new processes that will increase efficiency and improve workflow.

Market Feasibility: This will evaluate how the project’ s deliverables will perform in the market.

- Industry type: The hotel industry is a primary sector within the hospitality industry, falling under the broader service industry and operating within the lodging sector.

- Existing market: The hotel industry is expected to see a 0.6% growth in Revenue Per Available Room (RevPAR), while Average Daily rate (ADR) increases by 1%. Occupancy is projected to be at 62.1%, resulting in a 0.6% year-over-year growth in RevPAR.

- Competitive environment: Hilton’s is a major competitor in the industry and has a large share of the market. Hilton is currently rolling out a new “Connected Rooms” technology that allows guests to use mobile keys, offers digital check-in/out services, and communicate with hotel staff. They are focusing on enhancing the guest experience by integrating personalization through technology.

When examining the industry and market, the hotel reservation system is feasible. The hospitality industry is competitive, and the hotel’s direct competition is investing in new technologies to increase guest satisfaction. The hotel must take action to remain competitive in the industry and differentiate itself within the market. The automated reservation system will allow the hotel to increase efficiency, attract more guests, and provide guests with a memorable experience.

Operational Feasibility: This will evaluate whether the hotel can complete the project based on scheduling requirements, organizational structure, and legal requirements.

- Organizational structure: The hotel is a small business that has recently expanded and will continue to grow as it adds more customers, employees, and locations. The owner of the hotel is responsible for strategic decision making, including expansion and operations. The owner would like to hire your team to manage the project of converting the current manual reservation system into an automated system with a centralized database to ensure operational efficiency and secure data storage.

- Legal Feasibility: No regulatory or licensing issues are expected.

- Schedule Feasibility: The project can be completed within a reasonable timeframe using available resources.

When examining the organizational structure, legal environment, and projected timeframes, it is evident that the hotel has the resources that will be required to develop the automated hotel reservation system. The business owner is in favor of this solution and supports the process of implementing it. The staff are knowledgeable and can be trained to use the system.

(6) Stakeholder Register:

| Stakeholder | Type | Role in Project | Expectations | Communication Strategy |
| --- | --- | --- | --- | --- |
| Hotel Owners | Internal | Project sponsors, approve budget and final system | Improved efficiency, cost savings, ROI | Weekly progress updates, milestone reports |
| Hotel Manager | Internal | Oversees operations and system usage | Faster reservations, accurate reports, smooth transition | Weekly meetings, training updates |
| Front Desk Staff | Internal | Primary users of system | Easy-to-use system, reduced workload | Training sessions, feedback meetings |
| IT Support/Developer | Internal | Builds and maintains Access database | Clear requirements, testing time, support | Daily/weekly technical check-ins |
| Project Team | Internal | Design, testing, implementation | Successful completion, meeting goals | Team meetings, task tracking |
| Customers/Guests | External | End users impacted by service improvements | Faster check-in, fewer errors | Indirect via improved service |
| Suppliers/Vendors | External | Provide hotel services/resources | Accurate reservation coordination | Email updates if needed |
| Investors/Corporate Leaders | External/Internal | Interested in performance and ROI | Efficiency and cost savings | Summary reports at milestones |
| Community | External | Indirectly affected by hotel service quality | Positive reputation and service | Not required (minimal communication) |

(7) Overall Project Risk:

The overall risk level for the Hotel Reservation System Modernization project is considered moderate. While the project is low-cost and technically feasible, several risks may impact successful implementation. The primary risks include potential data migration errors when transferring information from Excel to Microsoft Access, staff resistance to adopting the new system, possible data security concerns, and minor system design or functionality issues during development. Additionally, there is a risk of temporary operational disruption during the transition period. These risks will be mitigated through careful planning, including thorough testing of the database before full deployment, maintaining backups of all existing data, providing comprehensive staff training, and implementing a phased rollout of the new system. Regular monitoring and communication throughout the project lifecycle will ensure that risks are identified early and addressed promptly, increasing the likelihood of successful project completion within the scope and timeline.

(8) Assumptions:

This project is based on several key assumptions related to technology, staff readiness, and operational needs. It is assumed that the hotel will continue to experience growth in reservations and customer volume, making the current manual and Excel-based system increasingly inefficient and error-prone. The project assumes that Microsoft Access is a suitable and sufficient platform to support the hotel’s reservation, room availability, customer records, and check-in/check-out processes without requiring enterprise-level software.

It is also assumed that existing computer hardware and software infrastructure can support the new database system, as no advanced technical upgrades are anticipated. Staff are assumed to have basic computer literacy and will be able to learn the new system with appropriate training. Management support and staff cooperation are expected throughout development, testing, and implementation.

Additionally, this project assumes that historical reservation data stored in Excel can be successfully migrated into Microsoft Access with minimal data loss or corruption. The system is assumed to be used internally only, as online booking integration, payment processing, and mobile or web-based applications are outside the project scope. Finally, it is assumed that the project can be completed within a reasonable timeframe using available resources and without significant operational disruptions.

(9) Summary Milestone Schedule:

(10) What constitutes Project Success:

Success for this project would entail having a functioning Access database system for room reservations in the hotel, using the allocated budget and delivered on schedule. Success would also include stakeholder satisfaction, including ease of use for employees, and improved satisfaction for customers. This means fulfilling the organization's need to adapt to growth while meeting the deadlines set for the project.

(11) Project Exit Criteria:

- System delivered on time and within scope

- All deliverables marked as completed

- KPIs and Business Goals are achieved

- Reduction in booking and data errors

- Positive staff feedback

- Successful daily use and adoption of the system

# References

Graber, J. (2026, January 28). US hotel RevPAR, ADR set for growth in 2026: report. Hotel Dive. https://www.hoteldive.com/news/hotel-industry-performance-2026-costar-tourism-economics/810703/

Landau, P. (2023, June 21). Cost benefits analysis for projects - A step-by-step guide. ProjectManager.com. https://www.projectmanager.com/blog/cost-benefit-analysis-for-projects-a-step-by-step-guide

Martins, J. (2024, May 13). How to use a feasibility study in project management. Asana. https://asana.com/resources/feasibility-study

PROJECT FEASIBILITY STUDY STANDARD FORMAT. (n.d.). https://iiari.org/wp-content/uploads/2021/04/Sample-Feasibility-Study-Format.pdf

Reshma. (2025, May 9). Hotel KPIs: Essential Metrics to Track Hotel Operations. GoAudits. https://goaudits.com/blog/hotel-kpis/

Robert, A. (2024, March 18). Connected Rooms: Hilton’s High-Tech Hotel Room of the Future – Blog – Advanced Hospitality Technologies. Advhtech.com. https://advhtech.com/blog/connected-rooms-hiltons-high-tech-hotel-room-of-the-future/

Team, T. R. (2024, November 6). Cost-Benefit Analysis: Step-by-Step Guide & Examples | Rippling. Rippling. https://www.rippling.com/blog/cost-benefit-analysis-example